# RUETIAN USA Website Developer Task List

Updated: 2026-03-29

## 1. Purpose

This document breaks the approved RUETIAN USA website scope into developer-facing implementation tasks.

It is intended to be used as:

- the initial engineering backlog

- the implementation sequencing guide

- the handoff document for frontend, backend, CMS, and integration work

This task list is based on:

- [master-requirements-and-assumptions.md](/Users/shuvomahamud/Projects/RUET_Website/docs/master-requirements-and-assumptions.md)

- [technical-architecture-payload.md](/Users/shuvomahamud/Projects/RUET_Website/docs/technical-architecture-payload.md)

- [asme-inspired-design-system.md](/Users/shuvomahamud/Projects/RUET_Website/docs/asme-inspired-design-system.md)

- [asme-inspired-page-blueprints.md](/Users/shuvomahamud/Projects/RUET_Website/docs/asme-inspired-page-blueprints.md)

## 2. How To Use This Document

Each task contains:

- `Task ID`

- objective

- detailed scope

- concrete deliverables

- dependencies

- acceptance criteria

Suggested execution model:

1. finish the foundation and schema tasks first

2. parallelize frontend shell work once the core data model is stable

3. delay final legal-copy integration until legal text is provided

4. defer `Stripe` implementation until the final phase; earlier membership and event flows should work with the manual-payment path first

## 3. Delivery Principles

The developer should preserve these project rules during implementation:

- use `Next.js` for the site frontend

- use `Payload CMS` as the main content, auth, workflow, and admin layer

- use local `PostgreSQL` as the primary database

- keep business rules configurable where required

- prefer structured data models over hard-coded content

- keep the public site visually closer to the information density and hierarchy of `asme.org`

## 4. Definition Of Done

A task should be considered done only when:

- code is implemented

- schema or UI changes are wired into the actual app

- basic validation and error states are handled

- access rules are enforced where relevant

- admin editability is preserved where required

- the feature has at least the necessary local verification or test coverage

- documentation or seed data is added if the feature needs it

## 5. Recommended Workstreams

This project breaks naturally into these workstreams:

- `A. Foundation and platform setup`

- `B. Payload schema and access control`

- `C. Public site shell and design system`

- `D. Membership and payments`

- `E. Chapters and governance`

- `F. Events and registrations`

- `G. Communications and newsletters`

- `H. Member dashboard and account management`

- `I. Content and publishing`

- `J. QA, launch prep, and deployment`

The workstreams can overlap, but tasks inside each stream should still follow dependency order.

## 6. Phase Overview

### Phase 0

Project setup, architecture, environment, and base design system.

### Phase 1

Payload collections, auth, roles, access control, and admin groundwork.

### Phase 2

Public site shell, navigation, footer, home page framework, and content templates.

### Phase 3

Membership, manual payments, promotions, and member lifecycle flows without Stripe.

### Phase 4

Chapters, events, waitlists, galleries, chapter-admin workflows, and non-Stripe registration flows.

### Phase 5

Stripe integration, communications, dashboard, reporting, QA, and launch hardening.

## 6.1 Sequencing decision

The current implementation plan is:

- build the application so payment models support both `Stripe` and `Zelle`

- implement `Zelle` and manual approval flows first

- defer `Stripe` checkout and webhook work until the final phase

This changes sequencing only. It does not remove `Stripe` from scope.

## 7. Detailed Task List

## 7.1 Foundation And Platform Setup

### Task A-01: Repository and application bootstrap

Objective:

Set up the project baseline for a `Next.js + Payload + PostgreSQL` application.

Detailed scope:

- initialize or normalize the project structure

- configure `Next.js` App Router

- integrate `Payload`

- define environment variable strategy

- set up local development configuration for `PostgreSQL`

- add linting, formatting, and basic type-checking setup

Deliverables:

- working local application scaffold

- environment variable template

- development startup instructions

- base directory structure for app, payload config, components, styles, and utilities

Dependencies:

- none

Acceptance criteria:

- the app starts locally

- Payload admin is reachable

- the app connects successfully to local `PostgreSQL`

- the codebase has a consistent project layout

### Task A-02: Environment and secret management

Objective:

Define all required environment variables and secret boundaries before feature work starts.

Detailed scope:

- identify required vars for database, auth, Stripe, Google auth, email provider, and storage

- create `.env.example`

- define required local vs production variables

- ensure no secrets are hard-coded in the repo

Deliverables:

- environment variable inventory

- `.env.example`

- startup validation for missing critical variables

Dependencies:

- `A-01`

Acceptance criteria:

- missing required env vars fail clearly

- secrets are not committed

- developer onboarding can be performed from the example env file

### Task A-03: Core project architecture and utility layer

Objective:

Create the shared technical foundation needed by both frontend and backend work.

Detailed scope:

- define shared types for roles, statuses, and common enums

- create helper modules for auth guards, server queries, formatting, and date/time handling

- establish file conventions for Payload collections and Next.js routes

- set up logging and error utility patterns

Deliverables:

- shared constants and enum layer

- utility modules

- server-side data access conventions

Dependencies:

- `A-01`

Acceptance criteria:

- repeated business enums are not scattered throughout the codebase

- developers can add new collections and pages using consistent patterns

### Task A-04: Base styling and design token setup

Objective:

Implement the design-system foundation so all public pages can reuse one visual language.

Detailed scope:

- add CSS variables for color, spacing, radius, shadows, and typography

- load the selected fonts

- define base layout containers

- create typography styles for headings, body text, labels, and section titles

- establish button, link, and card primitives

Deliverables:

- theme token file

- global CSS or design-system foundation

- reusable base primitives

Dependencies:

- `A-01`

- design guidance in [asme-inspired-design-system.md](/Users/shuvomahamud/Projects/RUET_Website/docs/asme-inspired-design-system.md)

Acceptance criteria:

- the site uses the RUETIAN-USA-specific token system

- the base UI already reflects the intended ASME-inspired hierarchy

## 7.2 Payload Schema And Access Control

### Task B-01: Define Payload globals

Objective:

Create singleton-managed site settings and shared public content controls.

Detailed scope:

- create globals for site settings, navigation, footer, homepage settings, SEO defaults, and legal placeholders

- define admin fields for repeated CTA labels and contact data

Deliverables:

- Payload globals

- validation and default values

Dependencies:

- `A-01`

- `A-03`

Acceptance criteria:

- header and footer can be driven from admin data

- site-wide metadata is manageable without code changes

### Task B-02: Implement the `users` collection

Objective:

Create the auth-backed user model for public users, members, and admins.

Detailed scope:

- implement the `users` collection with Payload auth

- add role, profile, RUET, chapter, and communication-preference fields

- support soft-delete or anonymization-ready fields

- define default signup role behavior

Deliverables:

- `users` collection

- user field validation

- role defaults and account-status handling

Dependencies:

- `A-01`

- `A-03`

Acceptance criteria:

- new public signups create valid user records

- admin roles are not publicly assignable

- user records include the agreed profile fields

### Task B-03: Implement the `chapters` and `chapterRequests` collections

Objective:

Model chapters and the chapter-request workflow.

Detailed scope:

- create `chapters`

- create `chapterRequests`

- add fields for chapter summary, status, admins, galleries, and local content

- add review fields for requested chapters

Deliverables:

- collections for chapters and chapter requests

- admin forms for chapter approval and deactivation

Dependencies:

- `B-02`

Acceptance criteria:

- a chapter can be created with the minimum required information

- a chapter can be deactivated

- request-to-create-chapter records can be reviewed and approved by super admin

### Task B-04: Implement membership collections

Objective:

Model the global launch membership plan and member lifecycle records.

Detailed scope:

- create `membershipPlans`

- create `memberships`

- include pricing snapshots, renewal dates, grace-period fields, and status fields

- enforce one public annual plan at launch while keeping the schema configurable

Deliverables:

- membership collections

- status definitions

- admin-editable plan fields

Dependencies:

- `B-02`

Acceptance criteria:

- the membership plan price can be edited from admin

- membership records store snapshot values

- grace-period and renewal fields are present

### Task B-05: Implement event and registration collections

Objective:

Create the structured event model, registration model, and waitlist support.

Detailed scope:

- create `events`

- create `eventRegistrations`

- create `waitlistEntries`

- add fields for mode, timezone, capacity, waitlist, pricing, and archived media

- include group quantity on registrations and waitlist entries

Deliverables:

- event-related collections

- validation rules

- event-mode and capacity configuration fields

Dependencies:

- `B-02`

- `B-03`

Acceptance criteria:

- an event can be created as in-person, virtual, or hybrid

- capacity and timezone are configurable

- waitlist entries can store requested quantity

### Task B-06: Implement commerce collections

Objective:

Model orders, payments, and promotions for both membership and events.

Detailed scope:

- create `orders`

- create `payments`

- create `promotions`

- add fields for Stripe session IDs, manual proof, discount snapshots, chapter attribution, and payment statuses

Deliverables:

- commerce collections

- consistent status enums

Dependencies:

- `B-04`

- `B-05`

Acceptance criteria:

- both membership and event purchases can be represented in the model

- manual payment proof data is stored cleanly

- promotion records can target membership, events, or both

### Task B-07: Implement content collections

Objective:

Create the structured content system for public publishing.

Detailed scope:

- create `posts`

- create `historyEntries`

- create `committeeTerms`

- create `announcements`

- create `newsletterCampaigns`

- create `media`

Deliverables:

- content collections

- draft/version support where needed

Dependencies:

- `A-01`

Acceptance criteria:

- history, committee, and learning content can be managed from Payload

- announcements and newsletters have structured records

### Task B-08: Role-based access control

Objective:

Apply access rules across collections and fields.

Detailed scope:

- define permissions for public, member, chapter admin, admin, and super admin

- restrict chapter-admin access to assigned chapter data

- limit self-edit permissions on users and account records

- guard admin-only approval and configuration actions

Deliverables:

- Payload access control logic

- field-level and collection-level restrictions

Dependencies:

- `B-02`

- `B-03`

- `B-04`

- `B-05`

- `B-06`

- `B-07`

Acceptance criteria:

- a chapter admin cannot edit another chapter's data

- members can only view or edit their own allowed records

- super admin retains full system control

## 7.3 Authentication And Account Management

### Task C-01: Local auth flows

Objective:

Implement email/password sign-up, sign-in, password reset, and verification.

Detailed scope:

- build sign-up and sign-in routes

- wire Payload auth endpoints or server actions

- implement password-reset flow

- implement local account verification flow if included

Deliverables:

- auth pages

- auth actions

- validation and error handling

Dependencies:

- `B-02`

Acceptance criteria:

- a new user can sign up and sign in successfully

- invalid credentials show clear errors

- password reset is functional

### Task C-02: Google sign-in integration

Objective:

Provide Google sign-in as a first-class auth option.

Detailed scope:

- configure Google OAuth

- map Google identities into the `users` model

- handle account linking or duplicate-email cases safely

Deliverables:

- Google auth integration

- login UI

Dependencies:

- `A-02`

- `B-02`

Acceptance criteria:

- Google sign-in creates or reuses the correct user record

- duplicate account behavior is predictable and safe

### Task C-03: Profile management

Objective:

Allow users to manage their own profile and preferences.

Detailed scope:

- create account settings UI

- allow editing of permitted fields

- support chapter change if allowed by business rules

- support communication preference updates

Deliverables:

- profile/settings page

- profile update actions

Dependencies:

- `C-01`

- `B-03`

Acceptance criteria:

- users can update their own profile fields

- users cannot edit restricted admin-only fields

### Task C-04: Self-service account deletion

Objective:

Allow users to delete their own accounts without breaking audit data.

Detailed scope:

- create delete-account UI

- implement logical delete or anonymization workflow

- ensure financial and historical relations remain intact

Deliverables:

- delete-account flow

- backend deletion/anonymization logic

Dependencies:

- `C-03`

Acceptance criteria:

- users can trigger account deletion from settings

- required business records are preserved for audit

- deleted users lose active access

## 7.4 Public Site Shell And Shared UI

### Task D-01: Header, navigation, and mega-menu system

Objective:

Build the ASME-inspired public-site navigation shell.

Detailed scope:

- implement two-level header

- build desktop mega-menus

- build mobile navigation drawer

- wire header links from Payload globals

Deliverables:

- header component system

- responsive nav behavior

Dependencies:

- `A-04`

- `B-01`

Acceptance criteria:

- navigation scales to the approved sitemap

- mobile and desktop navigation both function cleanly

- join-membership CTA remains visible

### Task D-02: Footer system

Objective:

Build the large institutional footer.

Detailed scope:

- implement multi-column footer

- include navigation groups, newsletter signup, legal links, and contact info

- wire footer content from admin data

Deliverables:

- footer component

- admin-driven footer content

Dependencies:

- `B-01`

- `A-04`

Acceptance criteria:

- footer supports the required link density

- footer content can be updated from Payload

### Task D-03: Shared public components

Objective:

Create the reusable component library needed for all public pages.

Detailed scope:

- build buttons, badges, cards, CTA bands, stats strip, section headers, filters, timeline components, and content rails

- create responsive variants

- ensure visual consistency with the design-system document

Deliverables:

- reusable component set

- component usage patterns

Dependencies:

- `A-04`

Acceptance criteria:

- page templates can be assembled without one-off styling each time

- the visual system is coherent across page types

## 7.5 Public Pages And Content Rendering

### Task E-01: Home page implementation

Objective:

Build the modular homepage described in the page blueprints.

Detailed scope:

- implement hero rail

- add stats strip

- add modules for featured events, chapter spotlight, history preview, committee preview, learning content, and announcement banner

- wire sections to Payload-managed data

Deliverables:

- homepage route

- dynamic home modules

Dependencies:

- `D-01`

- `D-02`

- `D-03`

- `B-01`

- `B-05`

- `B-07`

Acceptance criteria:

- homepage sections render dynamic content correctly

- the page feels structurally aligned with the ASME-inspired design direction

### Task E-02: About, mission, and contact pages

Objective:

Implement institutional informational pages.

Detailed scope:

- build About RUETIAN USA

- build mission/overview content sections if separate

- build Contact page

- render content from globals or structured collections

Deliverables:

- about page

- contact page

Dependencies:

- `D-01`

- `D-02`

- `D-03`

- `B-01`

Acceptance criteria:

- informational pages are editable through admin-managed content

- contact information is not hard-coded

### Task E-03: History timeline page

Objective:

Render history entries as a structured timeline.

Detailed scope:

- build history route

- implement timeline component

- render images, documents, and links

- support a scalable archive-friendly layout

Deliverables:

- history timeline page

Dependencies:

- `B-07`

- `D-03`

Acceptance criteria:

- timeline entries render in correct order

- media and document links work

### Task E-04: Committee pages

Objective:

Implement current and historical committee pages using structured data.

Detailed scope:

- build pages for current running committee, current advisory committee, and committee history

- support term-based filtering or archive navigation

- show committee members and committee-event recaps

Deliverables:

- committee page templates

- term switcher or archive controls

Dependencies:

- `B-07`

- `D-03`

Acceptance criteria:

- both advisory and running committees use the same underlying structure

- committee-event recaps can render photo galleries and summaries

### Task E-05: Learning and development pages

Objective:

Implement the public content hub for articles and learning material.

Detailed scope:

- build article listing

- build article detail page

- add category filtering and search UI

- wire article cards and content layouts

Deliverables:

- listing and detail routes for learning content

Dependencies:

- `B-07`

- `D-03`

Acceptance criteria:

- articles are filterable and searchable

- article detail pages support rich content and metadata

### Task E-06: Legal page templates

Objective:

Prepare legal page templates before final copy arrives.

Detailed scope:

- build reusable legal-content layout

- wire placeholder globals or pages for privacy policy, terms of use, and membership terms

- mark content as placeholder until finalized

Deliverables:

- legal page template

- placeholder routes

Dependencies:

- `B-01`

- `D-03`

Acceptance criteria:

- legal pages exist in the site structure

- legal copy can be inserted later without layout changes

## 7.6 Membership And Checkout

### Task F-01: Membership overview page

Objective:

Build the public membership landing page.

Detailed scope:

- show the single membership plan

- render benefits, FAQs, pricing, renewal summary, and CTA blocks

- wire plan content from Payload

Deliverables:

- membership overview page

Dependencies:

- `B-04`

- `D-03`

Acceptance criteria:

- plan price and benefits are admin-editable

- the page clearly presents one annual plan

### Task F-02: Join membership flow

Objective:

Implement the membership purchase flow from account entry to payment.

Detailed scope:

- build multistep or staged join flow

- support sign-in and create-account states

- collect required signup/profile fields

- integrate promotion-code application

- show live order summary

Deliverables:

- join membership route and forms

- validation logic

Dependencies:

- `C-01`

- `C-02`

- `B-04`

- `B-06`

Acceptance criteria:

- a public user can successfully proceed from signup to payment choice

- one promo code can be applied

- order totals calculate correctly

### Task F-03: Stripe membership checkout

Objective:

Implement automated card checkout for membership purchase and renewal.

Sequencing note:

- this task is intentionally deferred to the final phase

Detailed scope:

- create checkout session flow

- store pending order before redirect

- handle webhook confirmation

- activate or renew membership on successful payment

Deliverables:

- Stripe checkout integration

- webhook handling

- membership activation logic

Dependencies:

- `F-02`

- `B-06`

- `A-02`

Acceptance criteria:

- successful Stripe payment activates or renews membership

- failed or incomplete checkout does not create a false active membership

### Task F-04: Zelle membership payment flow

Objective:

Implement manual membership payment proof submission and approval states.

Detailed scope:

- add Zelle payment option in join/renew flow

- collect transaction ID and/or screenshot

- create pending payment and order records

- notify relevant admins

Deliverables:

- Zelle payment submission flow

- pending-state UI

Dependencies:

- `F-02`

- `B-06`

Acceptance criteria:

- a user can submit proof with transaction ID, screenshot, or both

- membership remains pending until approved

### Task F-05: Membership renewal and reactivation flows

Objective:

Support annual renewals, grace-period recovery, and reactivation after expiration.

Detailed scope:

- build renew/reactivate page

- render current status and renewal price

- allow Zelle payment path first and enable Stripe later when `F-03` is implemented

- update membership lifecycle correctly on success or approval

Deliverables:

- renew/reactivate route

- lifecycle handling logic

Dependencies:

- `F-03`

- `F-04`

- `B-04`

Acceptance criteria:

- expired users are shown a pay-to-reactivate path

- grace-period users can recover membership without duplicate state corruption

### Task F-06: Membership admin controls

Objective:

Provide the admin-side controls needed to manage the membership system.

Detailed scope:

- membership plan editing

- grace-period setting

- view memberships by status

- review failed and pending payments

- promotion management

Deliverables:

- admin configuration screens in Payload

- membership filters and admin views

Dependencies:

- `B-04`

- `B-06`

- `B-08`

Acceptance criteria:

- super admin can edit plan price and content without code changes

- admins can inspect pending and failed membership payments

## 7.7 Chapters And Governance

### Task G-01: Chapters directory page

Objective:

Build the public chapter discovery experience.

Detailed scope:

- implement chapter search and filters

- render chapter cards

- include request-a-chapter CTA

Deliverables:

- chapters listing page

Dependencies:

- `B-03`

- `D-03`

Acceptance criteria:

- users can browse and find chapters

- deactivated chapters do not appear publicly

### Task G-02: Chapter detail pages

Objective:

Build chapter-level public landing pages.

Detailed scope:

- render overview, leadership, announcements, events, galleries, and local committees

- support multiple chapter admins operationally while keeping the public page unified

Deliverables:

- chapter detail page template

Dependencies:

- `G-01`

- `B-03`

- `B-05`

- `B-07`

Acceptance criteria:

- each chapter can render its own localized content

- the structure remains consistent across chapters

### Task G-03: Chapter request workflow

Objective:

Allow users to request new chapters and route approvals correctly.

Detailed scope:

- build request-a-chapter page or form

- create request records

- support super-admin review state

Deliverables:

- request-a-chapter UI

- chapter request admin workflow

Dependencies:

- `B-03`

- `C-01`

Acceptance criteria:

- a user can submit a chapter request

- a super admin can review and act on it

### Task G-04: Chapter-admin content workflow

Objective:

Enable chapter admins to manage only their chapter’s data.

Detailed scope:

- configure chapter-scoped access to announcements, galleries, events, and committee content

- verify chapter isolation rules in admin UI

Deliverables:

- chapter-admin access rules and admin usability refinements

Dependencies:

- `B-08`

- `B-03`

- `B-05`

- `B-07`

Acceptance criteria:

- chapter admins can manage their own chapter content

- chapter admins cannot see or edit restricted data from other chapters

## 7.8 Events And Registrations

### Task H-01: Events listing page

Objective:

Build the public events index.

Detailed scope:

- implement filters for date, chapter, mode, price, and archive state

- render event cards with date, timezone, mode, and chapter labels

Deliverables:

- events listing page

Dependencies:

- `B-05`

- `D-03`

Acceptance criteria:

- events are filterable and easy to scan

- free, paid, virtual, hybrid, and in-person events are visually distinct

### Task H-02: Event detail page

Objective:

Build the main event registration destination page.

Detailed scope:

- render title, summary, schedule/body, venue or virtual block, timezone, price, capacity, and CTA

- include sticky registration summary on desktop if practical

- switch to waitlist CTA when full

Deliverables:

- event detail page

Dependencies:

- `H-01`

- `B-05`

Acceptance criteria:

- the page clearly shows event mode and timezone

- full events present a waitlist path rather than a dead end

### Task H-03: Event registration flow

Objective:

Allow users to register for free and paid events.

Detailed scope:

- implement event registration forms

- support registration quantity

- support free registration confirmation

- support paid checkout path

Deliverables:

- event registration flow

- confirmation states

Dependencies:

- `H-02`

- `C-01`

- `B-06`

Acceptance criteria:

- free event registration creates valid registration records

- paid event registration creates pending order/payment records

### Task H-04: Event Stripe checkout

Objective:

Implement card payments for paid event registrations.

Sequencing note:

- this task is intentionally deferred to the final phase

Detailed scope:

- create Stripe checkout session for event purchases

- confirm payment by webhook

- convert pending registrations to confirmed paid state

Deliverables:

- event Stripe flow

- webhook registration handling

Dependencies:

- `H-03`

- `A-02`

Acceptance criteria:

- successful card payment confirms the event registration

- failed card payment does not overbook event capacity

### Task H-05: Event Zelle payment flow

Objective:

Support manual proof-based event payment.

Detailed scope:

- add Zelle option to paid event registration

- create pending registration and payment records

- notify reviewers

Deliverables:

- event Zelle proof flow

Dependencies:

- `H-03`

- `B-06`

Acceptance criteria:

- event tickets remain pending until proof approval

- proof submission supports transaction ID, screenshot, or both

### Task H-06: Waitlist logic

Objective:

Implement the required waitlist behavior for capacity-limited events.

Detailed scope:

- create logic to move users from waitlist to offered/confirmed status when capacity changes

- account for registration quantity

- skip the earliest waitlist entry if its quantity does not fit the newly open seat count

- notify promoted users

Deliverables:

- waitlist-processing logic

- waitlist notifications

Dependencies:

- `B-05`

- `H-03`

Acceptance criteria:

- the system promotes the earliest fitting waitlist entry

- quantity-sensitive promotion works correctly

### Task H-07: Post-event galleries and archive behavior

Objective:

Support post-event media and archive presentation.

Detailed scope:

- allow chapter admin to upload post-event galleries

- render archived event recap pages

- keep past events visible in archive views

Deliverables:

- event archive / recap UI

- gallery upload integration

Dependencies:

- `B-05`

- `B-07`

- `H-02`

Acceptance criteria:

- completed events can display gallery media

- archived events remain publicly useful

## 7.9 Manual Approval Workflow

### Task I-01: Manual payment review queue

Objective:

Create the admin-side review flow for Zelle proofs.

Detailed scope:

- build admin views for pending manual payments

- group or filter by chapter attribution, status, and transaction type

- prioritize first visibility for chapter admin

Deliverables:

- manual payment review queue

Dependencies:

- `B-06`

- `B-08`

Acceptance criteria:

- chapter admin sees relevant pending proofs first

- admins and super admins can review all required proofs

### Task I-02: Approve / reject manual payment actions

Objective:

Implement approval and rejection flows for manual payment records.

Detailed scope:

- approve payment

- reject payment

- store reviewer metadata

- update related membership or registration state

- send status email

Deliverables:

- approval/rejection actions

- payment-state transition logic

Dependencies:

- `I-01`

- `F-04`

- `H-05`

Acceptance criteria:

- approved proof activates the related pending record

- rejected proof marks payment failed and triggers notification

- resubmission produces a new payment attempt

## 7.10 Communications And Newsletters

### Task J-01: Transactional email foundation

Objective:

Set up the email infrastructure used by system-triggered events.

Detailed scope:

- integrate email provider

- define email utility layer

- create base templates

Deliverables:

- email provider integration

- base email layout

Dependencies:

- `A-02`

Acceptance criteria:

- the app can send test emails

- templates are reusable across system events

### Task J-02: System-triggered emails

Objective:

Implement the required system notifications.

Detailed scope:

- sign-up or verification emails

- password reset

- membership payment success/failure

- manual payment pending/approved/rejected

- event registration confirmation

- waitlist promotion

- renewal reminders

Deliverables:

- event-driven email handlers

Dependencies:

- `J-01`

- `F-03`

- `F-04`

- `H-03`

- `H-06`

- `I-02`

Acceptance criteria:

- all critical system states trigger the correct email

- email content reflects the correct status and next action

### Task J-03: Admin announcements

Objective:

Allow admins to publish manual announcements.

Detailed scope:

- build admin-managed announcement records

- support site-wide and chapter-scoped announcements

- render announcement surfaces on relevant pages

Deliverables:

- announcements admin workflow

- frontend announcement rendering

Dependencies:

- `B-07`

- `D-03`

Acceptance criteria:

- announcements can be created from admin

- relevant pages display the correct announcements

### Task J-04: Scheduled newsletters

Objective:

Support authoring and scheduling newsletters.

Detailed scope:

- create newsletter campaign model and admin flow

- support draft, scheduled, and sent states

- connect send job to the email provider

Deliverables:

- newsletter campaign workflow

- scheduling integration

Dependencies:

- `B-07`

- `J-01`

Acceptance criteria:

- newsletters can be scheduled

- send history is recorded

## 7.11 Member Dashboard And Reporting

### Task K-01: Member dashboard

Objective:

Build the member home after login.

Detailed scope:

- show membership status

- show renew/reactivate CTA

- show upcoming registered events

- show recent payments

- show chapter info and announcements

Deliverables:

- member dashboard page

Dependencies:

- `C-03`

- `F-05`

- `H-03`

- `J-03`

Acceptance criteria:

- dashboard surfaces the most important member information in one place

### Task K-02: Payment and registration history views

Objective:

Let users see their own financial and registration records.

Detailed scope:

- build payment history view

- build event registration history view

- show manual-payment status where relevant

Deliverables:

- payment-history page

- registration-history page

Dependencies:

- `B-06`

- `H-03`

- `F-03`

- `F-04`

Acceptance criteria:

- users can view their own records only

- statuses are clear and consistent

### Task K-03: Admin reporting views

Objective:

Provide the initial reporting surfaces required for operations.

Detailed scope:

- membership counts by status

- chapter-attributed revenue summaries

- event registration counts

- failed manual payment counts

- promotion usage summaries

Deliverables:

- admin reporting queries or dashboard views

Dependencies:

- `B-06`

- `F-03`

- `H-03`

- `I-02`

Acceptance criteria:

- admins can retrieve the core operational reports listed in the requirements

## 7.12 Publishing Workflow And Content QA

### Task L-01: Draft, review, and publish workflow

Objective:

Apply the required editorial workflow to major public content types.

Detailed scope:

- enable drafts and versions where appropriate

- verify review and publish paths in Payload

- ensure published content is what the public site reads

Deliverables:

- draft/review/publish behavior

Dependencies:

- `B-01`

- `B-07`

Acceptance criteria:

- editors can save draft content

- reviewers can publish approved content

### Task L-02: Seed content and admin usability pass

Objective:

Prepare the system so content editors can begin real entry work.

Detailed scope:

- add initial seed data where helpful

- verify field labels, admin grouping, and form ergonomics

- reduce avoidable admin confusion in collection editing screens

Deliverables:

- seed content

- improved admin field organization

Dependencies:

- `L-01`

- `E-01`

- `E-02`

- `E-03`

- `E-04`

- `E-05`

Acceptance criteria:

- admin users can understand and manage the content model without developer intervention for routine updates

## 7.13 QA, Security, And Launch Preparation

### Task M-01: End-to-end flow validation

Objective:

Verify the main user and admin workflows before launch.

Detailed scope:

- test sign-up and sign-in

- test membership proof submission with Zelle

- test chapter request flow

- test free event registration

- test paid event registration

- test waitlist promotion

- test account deletion

Final-phase addition once Stripe is implemented:

- test membership purchase with Stripe

- test paid event registration with Stripe

Deliverables:

- test checklist

- defect list and fixes

Dependencies:

- all critical user flows implemented

Acceptance criteria:

- no launch-blocking defects remain in the core flows

### Task M-02: Access control and security validation

Objective:

Verify that permissions and sensitive operations are properly restricted.

Detailed scope:

- test member-only pages

- test chapter-admin isolation

- test admin-only actions

- test manual payment approval permissions

- verify sensitive fields are not leaked publicly

Deliverables:

- security and access-control verification notes

Dependencies:

- `B-08`

- all role-sensitive flows

Acceptance criteria:

- role boundaries hold under direct-route and UI access tests

### Task M-03: Performance and responsive QA

Objective:

Ensure the public site works well across desktop and mobile.

Detailed scope:

- validate responsive navigation

- validate homepage module rendering

- verify key pages on mobile

- optimize obvious layout shifts or heavy components

Deliverables:

- responsive QA pass

- performance fixes where needed

Dependencies:

- public pages implemented

Acceptance criteria:

- the site is usable and visually coherent on mobile and desktop

### Task M-04: Launch configuration and operational checklist

Objective:

Prepare the application for deployment and handoff.

Detailed scope:

- production env variable checklist

- webhook endpoint setup checklist

- email-domain setup checklist

- admin bootstrap checklist

- backup and database migration checklist

Deliverables:

- launch checklist

- deployment readiness notes

Dependencies:

- all major features implemented

Acceptance criteria:

- a developer can follow the documented checklist to deploy the application safely

## 8. Suggested Implementation Order

Recommended critical path:

1. `A-01` to `A-04`

2. `B-01` to `B-08`

3. `C-01` to `C-04`

4. `D-01` to `D-03`

5. `E-01`, `F-01`, `F-02`, `G-01`, `H-01`

6. `F-04` to `F-06`

7. `G-02` to `G-04`

8. `H-02`, `H-03`, `H-05`, `H-06`, `H-07`

9. `I-01` to `I-02`

10. `J-01` to `J-04`

11. `K-01` to `K-03`

12. `F-03`, `H-04`

13. `L-01` to `L-02`

14. `M-01` to `M-04`

## 9. Parallelization Guidance

These tasks can be developed in parallel after the schema stabilizes:

- public shell and design-system work

- homepage and informational pages

- membership flow UI

- chapters pages

- learning pages

These tasks should wait until data model and access rules are stable:

- manual payment approvals

- reporting

- waitlist automation

- chapter-admin isolation features

- all `Stripe` checkout and webhook work

## 10. Known Open Inputs That May Affect Later Tasks

These items are still open and may require small follow-up changes later:

- final legal page copy

- expected SLA language for manual payment approval

- final production media/storage policy

This sequencing decision should also be preserved:

- `Stripe` implementation is intentionally delayed to the final phase, even though the schema and environment placeholders already support it

The developer should avoid hard-coding these items in ways that make later replacement difficult.

## 11. Final Note

This task list is intended to be detailed enough for implementation planning, sprint breakdown, and developer assignment.

If needed, the next level of breakdown would be:

- convert each task into GitHub issues

- assign estimates

- mark blockers and parallel candidates

- split backend, frontend, and CMS ownership per task