# RUETIAN USA Website Requirements Baseline

Updated: 2026-03-29

## Purpose

This document replaces the earlier gap list with a normalized decision baseline for the RUETIAN USA website. It reflects the latest stakeholder direction and identifies only the items that are still genuinely open.

## Reviewed Inputs

- `mynote.txt`

- `question.txt`

- existing markdown requirement and architecture documents

- latest stakeholder decisions captured on 2026-03-29

## Decisions That Are Now Final

### 1. Platform and architecture

The project direction is no longer `Next.js + Supabase`.

The normalized stack is:

- `Next.js` for the frontend

- `Payload CMS` for content, admin, auth, workflow, and structured business data

- local `PostgreSQL` as the primary database

- `Stripe` for automated payments

- `Zelle` for manual payment proof workflows

This is the approved architecture baseline.

### 2. Design direction

The client wants RUETIAN USA to feel as close as practical to the professionalism and information architecture style of `asme.org`, while still remaining RUETIAN USA's own website.

Current design direction is therefore:

- use the attached RUETIAN USA logo as the brand anchor

- use `asme.org` as the structural and UX reference

- keep the site chapter-centered, membership-oriented, and event-driven

- preserve an original implementation rather than directly copying or scraping external content without approval

This is defined well enough to proceed with design and engineering.

### 3. Sitemap direction

The proposed sitemap is accepted and should be treated as the working information architecture for phase 1.

The site must include at least:

- home

- about RUETIAN USA

- RUET history timeline

- current and past committee pages

- membership overview

- join membership

- renew/reactivate membership

- chapters directory

- chapter detail pages

- events listing

- event detail pages

- event archive / recap views

- learning and development listing

- article detail pages

- sign up / sign in / reset password

- member dashboard

- profile and account settings

- payment and registration history

- contact page

- legal pages

### 4. Self-signup and auth

Self-signup is open to everyone.

Normalized account rules:

- public users may create accounts directly

- email/password and Google sign-in are both supported

- chapter admin, admin, and super admin roles are not public self-signup roles

- users may delete their own accounts

### 5. Membership model

Membership business rules are now sufficiently defined for implementation:

- one membership type at launch

- annual billing only

- placeholder launch price should be created as dummy data and remain editable by super admin from admin UI without code changes

- chapter affiliation does not affect pricing

- auto-renew is enabled

- membership starts on payment date or manual payment approval date

- price changes apply at the next annual renewal

- expired members are prompted to pay to reactivate

- there is no self-service cancellation flow on the website

- cancellation requests are handled manually by email to admin

- no refunds

Implementation defaults adopted for documentation:

- placeholder launch price: `USD 50 / year`

- failed renewal grace period: `7 days`, configurable by super admin

### 6. Payment routing

Payment routing is finalized.

- all `Stripe` payments route to one central RUETIAN USA account

- chapter attribution is stored in application data

- chapter-level financial distribution is handled operationally outside the payment gateway

### 7. Conference and Zoom access

Conference and Zoom requirements are clarified.

- the website supports virtual, in-person, and hybrid events

- Zoom or conference access can be publicly visible when configured that way

- events may be free or paid

- both paid and unpaid users may register for events where the event rules allow it

### 8. Event operations

The event baseline is now:

- event capacity is configurable

- waitlist is required

- if seats open, the system should promote the earliest waitlisted registration whose group size fits the newly available seats

- if the first waitlisted group does not fit, the system should evaluate the next waitlisted group

- event check-in is out of scope

- QR code and barcode support are out of scope

- chapter admin can set the event timezone

- chapter admin can upload event gallery media after completion

- no refunds

### 9. Manual payment approval workflow

The Zelle and proof-review workflow is now mostly defined:

- proof may be transaction ID, screenshot, or both

- the relevant chapter admin receives the submission first

- chapter admin, admin, and super admin roles may approve

- memberships and paid event registrations remain pending until approval

- if proof is invalid, the payer is notified by email and the payment is marked failed

- any resubmission is treated as a new payment attempt / transaction

### 10. Chapter model

Chapter requirements are now:

- members have one primary chapter at a time

- members may later change chapters

- a chapter can have multiple chapter admins

- users may request a new chapter with only a chapter name as the required input

- only super admin can approve and publish the actual chapter record

- the minimum information required to create a chapter is `name`

- database ID is system-generated

- chapters can be deactivated

- chapter merging is out of scope for now

- chapters need their own galleries, announcements, and local committee pages

- chapter leadership records are managed by chapter admins

### 11. Committee and history model

The normalized content rules are:

- committee term length defaults to `2 years`

- start and end dates remain configurable

- advisory and running committees use the same structure

- each committee term stores committee members and role assignments

- each committee term also stores events completed by that committee, a summary for each event, and a small photo set for each event

- documentation baseline will support up to `6` photos per committee-event recap

- RUET history is displayed as structured timeline entries

- history entries support documents, images, and links

### 12. Communications

All three communication modes are in scope:

- system-triggered emails

- manual admin announcements

- scheduled newsletters

## Recommended Finalized Signup Fields

No external site scraping was used in this baseline. The following signup fields are recommended so implementation can proceed without waiting for further clarification:

- first name

- last name

- email

- password for local auth

- Google sign-in alternative

- phone number optional

- RUET department / program

- graduation year

- student ID or alumni reference optional

- current city

- current state

- current country

- primary chapter selection

- employer or professional title optional

- communication preferences and consent

These fields are sufficient for alumni identification, chapter routing, and later membership conversion.

## Items Removed From The Prior Conflict List

These should no longer appear as unresolved conflicts in downstream documents:

- technology stack direction

- conference / Zoom access ambiguity

- payment routing ambiguity

- membership structure ambiguity

## Remaining Open Items

Only the following items still need stakeholder closure:

### 1. Legal content

The website still needs finalized content for:

- privacy policy

- terms of use

- membership terms / agreement

- payment and no-refund wording

### 2. Expected SLA for manual approval

The payment proof workflow is defined, but the expected review window is still open. The product should not promise a turnaround time until this is confirmed.

### 3. Media and storage policy

There is no finalized policy yet for:

- production media storage backend

- file retention rules

- image/document size limits

- archival and cleanup rules

## Implementation Direction

Engineering and design can proceed immediately with the current baseline if they treat the three items above as open policy decisions rather than blockers for schema and interface design.

The main implementation posture should be:

1. build the system in a configurable way

2. keep membership plan, grace period, and event capacity admin-editable

3. model chapter and committee content as structured Payload data

4. avoid hard-coding assumptions that belong in admin configuration

# RUETIAN USA Website Technical Architecture

Updated: 2026-03-29

## 1. Objective

Build the RUETIAN USA website on a single coherent platform:

- `Next.js` for the public website and member-facing frontend

- `Payload CMS` as the main content, admin, auth, workflow, and structured-data system

- local `PostgreSQL` as the primary database

- `Stripe` for automated online payments

- `Zelle` as a manual proof-based payment path

- email delivery for transactional emails, announcements, and scheduled newsletters

This replaces the earlier `Supabase` direction.

## 2. Core Architecture Principles

### 2.1 One platform owns the core data model

`Payload` is the source of truth for:

- site content

- memberships

- chapters

- committee records

- history timeline entries

- events

- event registrations

- promotions

- orders and payments

- announcements and newsletter content

- user accounts and roles

### 2.2 PostgreSQL is the primary database, but Payload owns the schema

- `PostgreSQL` stores production data

- `Payload` collections, globals, hooks, and migrations define the application schema

- direct SQL changes should be exceptional, not the main workflow

### 2.3 The system must remain configurable

The following items must be editable from admin without code changes:

- public membership plan content

- launch membership price

- membership active/inactive status

- grace-period length

- event capacity

- event timezone

- chapter activation status

- announcements and newsletter content

## 3. Recommended Stack

### 3.1 Frontend

- `Next.js` App Router

- server-rendered public routes for SEO-sensitive pages

- authenticated routes for dashboard and account management

- Payload local API and server-side queries inside the same application boundary where practical

### 3.2 CMS and admin

- `Payload CMS`

- collections for structured business data

- globals for singleton site settings

- access control by role and chapter scope

- drafts, versions, and review workflow for public-facing content

### 3.3 Database

- local `PostgreSQL` server

- Payload PostgreSQL adapter

- application schema managed through Payload migrations

### 3.4 Authentication

- Payload auth for core user management

- email/password auth

- Google sign-in

- self-signup open to everyone

### 3.5 Payments

- `Stripe Checkout` or equivalent hosted payment flow for card payments

- `Stripe` webhooks for authoritative payment confirmation

- `Zelle` proof submission workflow for manual approval

### 3.6 Email and scheduled jobs

- transactional provider such as `Resend`, `Postmark`, or `SendGrid`

- scheduled jobs for:

- renewal reminders

- failed-payment reminders

- waitlist promotion emails

- newsletter sends

- approval-status emails

### 3.7 File handling

Payload upload collections should manage media records, but the long-term production storage backend is still an open policy item.

The implementation should therefore:

- keep storage adapter choice configurable

- avoid hard-coding a provider-specific media strategy

- support images, PDFs, and payment-proof uploads

## 4. High-Level System Layout

```text

Visitors / Members

|

v

Next.js Frontend

|

+--> Payload Local API / CMS Logic

|          |

|          v

|      PostgreSQL

|

+--> Stripe Checkout

|          |

|          v

|      Stripe Webhooks

|

+--> Email Provider / Job Queue

|

+--> Media Storage Adapter

Chapter Admin / Admin / Super Admin

|

v

Payload Admin UI

```

## 5. Access Model

The minimum roles are:

- `public`

- `member`

- `chapterAdmin`

- `admin`

- `superAdmin`

### 5.1 Public users

- read public pages, events, chapters, posts, and history

- create an account

- purchase membership

- register for events according to event rules

### 5.2 Members

- manage their own profile

- change chapter where allowed by business rules

- view own membership, payments, and event registrations

- renew or reactivate membership

- delete their own account

### 5.3 Chapter admins

- manage only their assigned chapter or chapters

- receive first visibility of manual payment submissions associated with their chapter

- approve or reject manual payment proofs

- manage chapter announcements, chapter gallery content, local leadership content, and chapter events

- configure timezone and capacity for chapter-owned events

### 5.4 Admins

- approve any manual payment submission

- manage organization-wide content

- manage promotions, newsletters, and reporting

- manage memberships and event records

### 5.5 Super admins

- full system access

- role assignment

- chapter activation / deactivation

- membership plan editing

- global settings and audit visibility

## 6. Payload Data Model

The following collections are the recommended phase-1 baseline.

### 6.1 `users`

Use Payload auth on `users`.

Key fields:

- firstName

- lastName

- email

- password for local auth

- authProviders

- phone optional

- ruetDepartment

- graduationYear

- alumniReference optional

- city

- state

- country

- primaryChapter

- employer optional

- professionalTitle optional

- communicationPreferences

- role

- accountStatus

- deletedAt optional

Behavior:

- self-signup creates a standard user account

- admin roles are assigned internally, not via public signup

- self-service delete should anonymize personal data where possible while retaining order and payment references for audit

### 6.2 `chapters`

Key fields:

- name

- slug

- status

- summary

- description

- region or state optional

- chapterAdmins

- contactEmail optional

- heroImage optional

- localAnnouncements

- gallery

- localCommitteePages

Behavior:

- minimum creation input is `name`

- database ID is system-generated

- chapters may be deactivated

- chapter merge support is out of scope in phase 1

- one user has one primary chapter at a time, but chapter changes are allowed later

### 6.3 `chapterRequests`

Recommended because earlier stakeholder answers allow chapter requests before super-admin publication.

Key fields:

- requestedName

- requester

- status

- notes

- reviewedBy

- reviewedAt

Behavior:

- public users or members may request a chapter

- only super admin can approve and publish the actual chapter record

### 6.4 `membershipPlans`

Key fields:

- title

- slug

- publicDescription

- benefits

- annualPrice

- currency

- active

- autoRenewEnabled

- gracePeriodDays

- sortOrder

Behavior:

- launch expects one active public plan

- launch placeholder should start at `USD 50 / year`

- super admin can edit plan content and price from admin UI

- chapter affiliation never changes plan price

### 6.5 `memberships`

Key fields:

- user

- plan

- status

- startedAt

- renewalAt

- expiresAt

- graceEndsAt

- autoRenewEnabled

- paymentMethod

- chapterSnapshot

- planTitleSnapshot

- planPriceSnapshot

- currencySnapshot

- billingIntervalSnapshot

- reactivationEligible

Behavior:

- membership starts on payment date for successful Stripe payments

- for manual payments, membership starts on approval date

- price changes take effect at the next annual renewal

- expired members are prompted to pay to reactivate

- failed renewal enters grace period before expiration

### 6.6 `events`

Key fields:

- title

- slug

- chapter

- status

- eventMode

- startAt

- endAt

- timezone

- venue

- virtualLink

- virtualAccessVisibility

- summary

- body

- featuredImage

- isPaid

- basePrice

- currency

- capacity

- waitlistEnabled

- maxRegistrationQuantity

- promoEligible

- memberDiscountRule optional

- galleryAfterCompletion

Behavior:

- support `in-person`, `virtual`, and `hybrid`

- chapter admin selects event timezone

- capacity is configurable

- no QR code or check-in workflow is modeled in phase 1

- no automated refund flow is required

### 6.7 `eventRegistrations`

Key fields:

- event

- user

- quantity

- status

- order

- paymentStatus

- registrationPriceSnapshot

- discountSnapshot

- attendeeDetails optional

- waitlistPosition optional

Behavior:

- quantity supports the group-size rule required by waitlist handling

- paid registrations remain pending until payment succeeds or manual proof is approved

### 6.8 `waitlistEntries`

Recommended as a distinct collection so promotion logic is explicit.

Key fields:

- event

- user

- quantity

- joinedAt

- status

- promotedAt optional

- promotionExpiryAt optional

Behavior:

- when seats open, the system evaluates entries in join order

- the first entry whose quantity fits the available seats is promoted

- entries that do not fit remain in position until more seats open or another entry is promoted

### 6.9 `orders`

Key fields:

- user

- orderType

- chapterAttribution

- status

- subtotal

- discountTotal

- total

- currency

- paymentMethod

- stripeSessionId optional

### 6.10 `payments`

Key fields:

- order

- paymentSource

- status

- externalReference

- proofImage optional

- proofTransactionId optional

- submittedAt

- firstReviewerChapter

- approvedBy optional

- approvedAt optional

- rejectedBy optional

- rejectedAt optional

- rejectionReason optional

Behavior:

- chapter admin receives submissions first

- chapter admin, admin, and super admin may approve

- rejected proof triggers an email and marks payment failed

- resubmission creates a new payment attempt record rather than mutating history

### 6.11 `promotions`

Key fields:

- code

- scope

- discountType

- discountValue

- startsAt

- endsAt

- usageLimit

- active

- memberOnly optional

Behavior:

- promotions may apply to memberships, events, or both

- one promotion code per checkout

- automatic member discounts are allowed when configured by admin

### 6.12 `committeeTerms`

Key fields:

- committeeType

- chapter optional

- title

- startDate

- endDate

- isCurrent

- members

- eventRecaps

Suggested nested member fields:

- name

- role

- photo optional

- bio optional

Suggested nested event recap fields:

- title

- eventDate

- summary

- photoGallery up to 6 images

Behavior:

- advisory and running committees use the same schema

- default term length is two years, but dates remain configurable

- chapter admins manage chapter-level leadership data

### 6.13 `historyEntries`

Key fields:

- title

- startYear or exactDate

- endYear optional

- summary

- body

- images

- documents

- externalLinks

- sortOrder

Behavior:

- rendered as a timeline

- supports archival documents, media, and links

### 6.14 `posts`

For learning and development content.

Key fields:

- title

- slug

- category

- excerpt

- body

- featuredImage

- publishStatus

- seoFields

### 6.15 `announcements`

For site-wide and chapter-specific notices.

### 6.16 `newsletterCampaigns`

Recommended for scheduled newsletter authoring and send history.

### 6.17 `media`

Central upload collection for images, PDFs, and payment-proof assets.

## 7. Globals

Use Payload globals for:

- site settings

- header navigation

- footer

- homepage settings

- membership landing settings

- contact settings

- legal page placeholders

- SEO defaults

## 8. Frontend Rendering Strategy

### 8.1 Public routes

Use server-rendered routes for:

- home

- about

- history

- committees

- membership pages

- chapters

- events

- learning and development

- contact

- legal pages

### 8.2 Authenticated routes

Use protected routes for:

- member dashboard

- profile settings

- membership management

- event registrations

- payment history

- account deletion

### 8.3 Admin routes

Use Payload Admin UI rather than building a second custom admin app.

## 9. Workflow Design

The project requires draft, review, and publish behavior for public content.

Apply drafts and versions to:

- public pages

- chapters

- events

- posts

- announcements

- committee and history content

Recommended flow:

1. author saves draft

2. reviewer checks content in Payload admin

3. reviewer publishes

4. Payload version history preserves auditability

## 10. Payment Architecture

### 10.1 Stripe

- all Stripe funds go to one central RUETIAN USA account

- chapter attribution stays in application records

- membership auto-renew uses Stripe-supported recurring billing where payment method allows it

### 10.2 Zelle

- user submits proof by transaction ID, screenshot, or both

- payment remains pending until approved

- manual renewals are required for Zelle-based memberships even if the membership plan itself is marked auto-renew enabled

### 10.3 Refund policy

There is no automated refund system in phase 1 because the business rule is `no refund`.

Admins may still need internal notes or manual exception handling, but that should not drive public product flow.

## 11. Key Business Rules To Enforce In Code

- one public membership plan at launch

- annual membership only

- membership price is admin-editable

- chapter affiliation does not alter pricing

- price changes apply at next renewal

- no self-service cancellation workflow

- user account deletion is allowed

- event capacity and waitlist are required

- waitlist promotion must respect registration quantity

- hybrid event support is required

- event check-in and QR support are out of scope

## 12. Remaining Open Items

These are policy decisions, not architecture blockers:

- final legal text

- expected SLA for manual approval

- production media storage policy

The implementation should leave these configurable and avoid baking assumptions into irreversible schema decisions.

# RUETIAN USA Membership Requirements

Updated: 2026-03-29

## 1. Purpose

This document is the normalized source of truth for membership requirements. It converts the latest stakeholder decisions into implementable business rules.

## 2. Final Membership Baseline

The launch membership model is:

- one membership type at launch

- annual only

- global, not chapter-specific

- editable by super admin from admin UI without code changes

- auto-renew enabled

- no chapter-based pricing

The recommended phase-1 placeholder is:

- `USD 50 / year`

This is dummy launch data only and must remain editable from admin.

## 3. Membership Plan Configuration

The single launch plan should still be stored in a configurable structure such as a Payload collection or singleton-backed model.

Required editable fields:

- title

- slug

- public summary

- detailed description

- benefits list

- annual price

- currency

- active / inactive status

- auto-renew enabled flag

- grace period in days

- sort order

Optional future-ready fields:

- eligibility notes

- membership badge label

- marketing CTA copy

## 4. Signup And Account Access

### 4.1 Self-signup

Self-signup is open to everyone.

Public signup creates a standard user account only. Elevated roles are assigned internally.

### 4.2 Authentication methods

The system must support:

- email/password signup and login

- Google sign-in

- password reset

- email verification for local accounts

### 4.3 Recommended signup fields

The recommended signup fields are:

- first name

- last name

- email

- password for local auth

- phone number optional

- RUET department / program

- graduation year

- student ID or alumni reference optional

- current city

- current state

- current country

- primary chapter

- employer optional

- professional title optional

- communication preferences and consent

These fields are sufficient for alumni identification, chapter routing, and later reporting.

### 4.4 Account deletion

Users must be able to delete their own accounts.

Implementation rule:

- the UI provides self-service delete from account settings

- the system should preserve financial and audit records while anonymizing personal data where appropriate

## 5. Membership Lifecycle

### 5.1 Membership states

The system should support at least:

- `pending_payment`

- `pending_manual_approval`

- `active`

- `grace_period`

- `expired`

- `failed_manual_payment`

- `cancelled_by_admin`

- `suspended`

### 5.2 Membership start rule

The rule is finalized:

- membership starts on payment date

Implementation detail:

- card payments start on Stripe confirmation date

- manual payments start on approval date

### 5.3 Renewal rule

The rule is finalized:

- membership auto-renew is enabled

Implementation detail:

- Stripe-based memberships can auto-renew automatically

- Zelle-based memberships still require manual renewal because proof approval is manual

- the user experience should still communicate that annual renewal is expected every year

### 5.4 Grace period

Stakeholder intent is "standard" grace behavior. The recommended documented default is:

- `7` days after failed renewal payment

This must be configurable by super admin.

During grace period:

- membership remains visible as expiring / grace

- renewal reminders continue

- if payment succeeds, status returns to active

- if payment does not succeed by grace end, membership becomes expired

### 5.5 Expiration and reactivation

The rule is finalized:

- expired users are shown a pay-to-reactivate path

System behavior:

- expired members keep their account

- protected member benefits can be restricted according to business rules

- reactivation creates a new paid membership cycle linked to the same user

### 5.6 Price changes

The rule is finalized:

- price changes apply at the next annual renewal

Because of that:

- the current plan price is used for the next renewal calculation

- the membership record must store pricing snapshots for auditability

- payment and order records must also store snapshots

## 6. Pricing And Commercial Rules

### 6.1 Price scope

- launch price is global

- chapter affiliation never changes membership price

### 6.2 Promotions

Membership checkout must support promotions.

Business rules:

- promo codes may apply to membership when configured by admin

- one promo code per checkout

- automatic member discounts may be configured by admin where needed

- member-only or campaign-specific promotion rules may exist

### 6.3 Refunds and cancellation

The membership policy is:

- no refunds

- no self-service cancellation flow on the website

- cancellation or special handling requests are sent by email to admin

Operational note:

- admin may record cancellation outcomes internally, but the public UX should not present a cancel-membership workflow

## 7. Payment Methods

Membership payments must support:

- `Stripe`

- `Zelle`

### 7.1 Stripe

- all Stripe funds go to one central RUETIAN USA account

- Stripe is the primary automated payment path

- successful Stripe payment activates membership immediately

### 7.2 Zelle

Manual Zelle payment must support:

- transaction ID only

- screenshot only

- both together

Manual-payment workflow rules:

- membership remains pending until approval

- the relevant chapter admin receives the submission first

- chapter admin, admin, and super admin may approve

- invalid proof triggers email notification to the payer

- invalid proof marks the payment failed

- resubmission is treated as a new payment attempt

## 8. Admin Controls

### 8.1 Super admin controls

Super admin must be able to:

- edit the membership plan

- change annual price

- activate or deactivate the plan

- edit grace-period length

- view membership records

- manage approvals

- manage promotions

- view payment history

### 8.2 Admin and chapter-admin controls

Authorized admin roles must be able to:

- review manual payments

- approve or reject proof submissions

- see pending membership states

- notify members when action is needed

## 9. Reporting Requirements

The system should support reporting for:

- active memberships

- memberships in grace period

- expired memberships

- revenue from memberships

- renewals

- failed renewals

- manual-payment approval outcomes

- promotion usage

- reactivations after expiration

## 10. Data Requirements

Each membership record should store:

- user

- plan

- status

- start date

- renewal date

- expiration date

- grace end date

- auto-renew flag

- payment method

- chapter snapshot

- plan title snapshot

- plan price snapshot

- currency snapshot

- billing interval snapshot

Each membership payment or order record should store:

- membership reference

- total charged

- discount applied

- payment method

- payment status

- external payment reference

- approval metadata when manual payment is used

## 11. Open Items

Membership-related open items are now limited to:

1. final legal membership terms and payment language

2. expected SLA for manual approval

There are no remaining functional blockers for schema or interface design.

## 12. Final Summary

The normalized membership direction is:

- one configurable global membership plan at launch

- annual billing only

- placeholder price starts at `USD 50 / year`

- super admin can edit plan details from admin

- auto-renew is enabled

- membership starts on payment date

- price changes apply at next annual renewal

- no refunds

- expired members can pay to reactivate

- users can delete their own accounts

# RUETIAN USA Website GUI / UX Design Specification

Updated: 2026-03-29

## 1. Design Intent

The RUETIAN USA website should feel like a credible professional association platform, not a generic school portal and not a lightweight community blog.

The client direction is clear:

- take strong structural and visual inspiration from `asme.org`

- use the RUETIAN USA logo as the local brand anchor

- keep the website chapter-centered, event-driven, and membership-focused

This specification assumes inspiration, not direct duplication. No external scraping or visual copying is required to proceed with design.

## 2. Experience Goals

The interface should communicate these points immediately:

1. RUET alumni in the USA are organized, credible, and active.

2. Membership is valuable and easy to understand.

3. Chapters and events are the living center of the organization.

4. RUET history and committee continuity are part of the institution's identity.

## 3. Visual Direction

### 3.1 Brand posture

The site should feel:

- professional

- institutional

- energetic

- community-oriented

- trustworthy enough for payments and approvals

### 3.2 Color direction

Use the attached logo as the palette reference, but apply it with restraint so the site does not become visually noisy.

Recommended working palette:

- `Association Navy` for header, footer, and core navigation

- `RUET Blue` for links, active states, and primary highlights

- `Signal Red` for urgent badges and selected CTA accents

- `Bangladesh Green` for community, chapter, and success accents

- `Engineering Gold` for timeline markers, committee accents, and section details

- `Warm White` and `Stone` for large backgrounds

Design rule:

- navy and white should dominate

- red and green should be used intentionally, not everywhere

- gold should act as a supporting accent rather than a primary brand color

### 3.3 Typography

Use a type system that feels technical and editorial, not startup-generic.

Recommended direction:

- primary UI and headings: `IBM Plex Sans`

- long-form editorial accents and timeline quotes: `Source Serif 4`

This pairing supports engineering credibility while giving history and long-form content a more archival feel.

### 3.4 Imagery and graphic language

Use:

- chapter and event photography

- structured grids and editorial spacing

- subtle engineering-inspired lines, diagrams, or geometric dividers

- timeline markers and milestone cards for history content

Avoid:

- overly playful illustrations

- generic university stock photography everywhere

- heavy gradient overload

## 4. Information Architecture

The accepted phase-1 sitemap is:

### 4.1 Public pages

- Home

- About RUETIAN USA

- Mission / Overview

- RUET History Timeline

- Current Running Committee

- Current Advisory Committee

- Committee History

- Membership Overview

- Join Membership

- Renew / Reactivate Membership

- Chapters Directory

- Chapter Detail

- Request a Chapter

- Events Listing

- Event Detail

- Event Archive / Recap

- Learning and Development Listing

- Article Detail

- Contact

- Privacy Policy

- Terms of Use

- Membership Terms

### 4.2 Authentication pages

- Sign Up

- Sign In

- Forgot Password

- Reset Password

- Verify Email

### 4.3 Member account pages

- Member Dashboard

- Profile and Account Settings

- Membership Status

- Payment History

- Event Registrations

- Communication Preferences

- Delete Account

### 4.4 Admin surface

- Payload admin for content, membership, chapters, approvals, events, newsletters, and reporting

## 5. Global UX Rules

### 5.1 Header

Desktop header should have two layers:

- utility row with chapter link, contact, sign in, and membership CTA

- main navigation with About, Membership, Chapters, Events, Learning, Contact

Mobile header should keep:

- logo

- menu trigger

- sign in

- visible membership CTA

### 5.2 Footer

The footer should be dense and practical.

It should include:

- major navigation links

- chapter directory shortcut

- membership links

- events shortcut

- learning shortcut

- contact details

- newsletter signup

- legal links

- social links

### 5.3 Search

Global search should support:

- posts

- chapters

- events

- public pages

### 5.4 Repeated calls to action

Persistent CTAs should include:

- Join Membership

- Find Your Chapter

- View Events

- Read Latest News

## 6. Core Page Specifications

## 6.1 Home Page

### Goal

Establish credibility fast and route users toward membership, chapters, and events.

### Recommended sections

1. Hero with strong organizational headline and two CTAs:

- `Join Membership`

- `Explore Chapters`

2. Key metrics strip:

- members

- chapters

- upcoming events

- years of community

3. Featured upcoming events

4. Membership value block

5. Chapter spotlight grid

6. RUET history preview

7. Leadership / committee preview

8. Latest learning and development content

9. Announcement or campaign banner

## 6.2 About RUETIAN USA

This page should explain:

- who RUETIAN USA is

- mission

- chapter network

- why membership matters

- how the association is organized

The layout should feel editorial and institutional, not text-dump heavy.

## 6.3 RUET History Timeline

This page is a structured timeline, not a long unbroken article.

Each timeline entry should support:

- date or year

- title

- short summary

- extended narrative

- images

- documents

- external links

The page should support incremental future additions without redesign.

## 6.4 Committee Pages

Required pages:

- Current Running Committee

- Current Advisory Committee

- Committee History

The same layout pattern can be reused across advisory and running committees.

Each term view should show:

- term title

- start and end dates

- committee members with role

- optional photo and short bio

- committee-event recap list

Each committee-event recap should support:

- event title

- event summary

- up to 6 photos

## 6.5 Membership Overview

This page should feel like a professional-association membership page.

Recommended sections:

- why join

- single membership plan card

- member benefits

- renewal and reactivation summary

- pricing note

- FAQ

- CTA block

The launch plan should display the placeholder price clearly, but the content must be admin-editable.

## 6.6 Join Membership

This flow should be direct and conversion-focused.

Recommended steps:

1. review membership plan

2. create account or sign in

3. complete profile details

4. choose payment method

5. apply one promo code if eligible

6. review and submit

7. see confirmation or pending-approval state

### Signup fields

The sign-up form should capture:

- first name

- last name

- email

- password for local auth

- phone number optional

- RUET department / program

- graduation year

- student ID or alumni reference optional

- city

- state

- country

- chapter

- employer optional

- professional title optional

- communication preferences

Self-signup is open to everyone.

### Payment presentation

The join flow must support:

- Stripe card payment

- Zelle manual payment

For Zelle, the UI must show:

- payment instructions

- proof fields for transaction ID and screenshot

- clear `Pending Approval` status

- no misleading promise about review timing until SLA is finalized

## 6.7 Renew / Reactivate Membership

This page should handle:

- normal annual renewal

- renewal during grace period

- reactivation after expiration

UX rules:

- explain that price changes apply at next annual renewal

- show no-refund language clearly

- show that cancellation requests are handled manually by email

## 6.8 Chapters Directory

This page should help users quickly find the right local chapter.

Recommended features:

- search

- state or region filter

- chapter cards

- `Request a Chapter` CTA

Each chapter card should show:

- chapter name

- location or region if available

- short summary

- next event preview if available

- chapter CTA

## 6.9 Chapter Detail

Each chapter page should function like a mini-homepage.

Recommended sections:

- hero

- chapter overview

- chapter leadership

- upcoming events

- past event gallery

- announcements

- local committee page links

- join / contact CTA

There can be multiple chapter admins per chapter, but the public page should present a unified chapter identity.

## 6.10 Events Listing

The listing page should support filters for:

- upcoming / archived

- free / paid

- in-person / virtual / hybrid

- chapter

- date range

Cards should show:

- title

- chapter

- date

- timezone

- format badge

- price or free label

- CTA

## 6.11 Event Detail

This is the main conversion page for event registration.

Required content:

- title

- chapter

- date and time

- timezone

- format type

- venue or virtual access information

- registration CTA

- pricing

- capacity state

- waitlist state

- summary and full body

- related gallery after completion if available

Important behavior:

- hybrid events must be clearly labeled

- chapter admin-configured timezone must be shown explicitly

- if capacity is reached, the page should switch to waitlist CTA

- if a registration quantity does not fit newly opened seats, the system should waitlist-promote the next fitting entry

### Out-of-scope event UI

Do not design phase-1 UI for:

- event check-in

- QR codes

- barcode scanning

- refund self-service

## 6.12 Event Recap / Archive

Archived events should not disappear into plain lists.

Recommended archived-event view:

- recap header

- event summary

- image gallery

- chapter attribution

- committee or organizer context when relevant

## 6.13 Learning And Development

The site should include a professional content area for articles, blog posts, or updates.

Required features:

- listing page

- category filters

- search

- article detail page

## 6.14 Sign In And Auth Pages

These pages should be simple and trustworthy.

Required options:

- email/password sign-up

- email/password sign-in

- Google sign-in

- reset password

Google sign-in should be a first-class option, not hidden.

## 6.15 Member Dashboard

The dashboard should be utility-focused.

Recommended modules:

- membership status

- renew or reactivate CTA

- upcoming event registrations

- payment history

- chapter information

- announcements

- communication preferences

## 6.16 Profile And Settings

This area should include:

- personal details

- RUET profile fields

- chapter affiliation

- membership details

- communication preferences

- delete account action

### Delete account UX

Account deletion must be available to the user, but the flow should warn that:

- membership access ends

- personal profile data may be removed or anonymized

- financial records may be retained for audit reasons

## 6.17 Contact Page

Include:

- contact form

- general contact email

- chapter contact direction

- newsletter signup

## 7. Content Governance In The UI

The design should assume structured admin-managed content rather than hard-coded pages.

Important admin-managed areas:

- homepage modules

- chapter pages

- membership content

- events

- announcements

- history entries

- committee terms

- newsletters

Where useful, the public UI should support previewing structured blocks consistently across sections.

## 8. Open Design-Adjacent Items

These still depend on stakeholder or policy closure:

- final legal page copy

- expected SLA wording for manual payment approval

- production media/storage policy

These are not blockers for page design, but they affect final copy and operational messaging.

## 9. Final Direction

The website should read visually as:

- a national alumni association

- a professional membership organization

- a chapter network with active local communities

The design should therefore stay closer to the discipline and confidence of `asme.org` than to a typical university microsite, while using RUETIAN USA's logo, history, chapters, and events to make the experience distinctly its own.